PURCHASING DIVISION

P.O. BOX 6850

SANTA FE, NEW MEXICO  87502-6850

(505) 827-0472

BIDDER:

INVITATION TO BID

CONSTRUCTION CONTRACT

BID NUMBER: 00-521-00-05159

Project: lake valley mine safeguard project – Phase IV

lake valley, new mexico

project no.: EMNRD-MMD-2010-02

Architect/Engineer of Record

John A. Kretzmann, P.E.

Telephone: (505) 476.3423

FAX: (505) 476.3402

Sealed bid opening:

NM STATE PURCHASING DIVISION

DATE:  Friday, May 21, 2010 @ 2:00 PM

Procurement Specialist:

OWNER: Abandoned Mine Land Program

Mining and Minerals Division

Energy, Minerals and Natural Resources Department

State of New Mexico

1220 S. St. Francis Drive

Santa Fe, New Mexico 87505

Telephone: (505) 476.3400

Natalie Jimenez / 505-827-0251

IMPORTANT: BIDS MUST BE SUBMITTED IN A SEALED ENVELOPE WITH THE BID NUMBER AND OPENING DATE CLEARLY INDICATED ON THE BOTTOM LEFT HAND SIDE OF THE FRONT OF THE ENVELOPE.

Sealed bids will be received until the above-specified date and local time, then publicly opened at the New Mexico State Purchasing Division office and read aloud.  HAND DELIVER BIDS TO THE state purchasing division, JOSEPH M. MONTOYA BLDG., ROOM 2016, 1100 ST. FRANCIS DR., SANTA FE, NM, 87505.

This bid is subject to the requirements of the bidding documents as defined in the "Instructions To Bidders," Section 00100.

The bid proposal form must be accompanied by a Surety Bond, Subcontractor Listing Form, and documents specified in the "Instructions To Bidders."

This mailing contains three pages

INVITATION TO BID page 2

PLEASE NOTE:   All hand-delivered bids must be received at the State Purchasing Division Office and should be submitted at the front desk, Room 2016.

Bidding Documents may be obtained at the office of the Architect/ Engineer of Record upon payment of $NO CHARGE (LIMIT ONE PER COMPANY) for each complete set.  CHECKS SHOULD BE MADE PAYABLE TO “N/A”.  Incomplete sets will not be issued.  The successful Bidder will receive refund of his deposit, and any unsuccessful Bidder who returns the Bidding Documents in good and complete condition within fifteen (15) days of the Bid Opening will also receive refund of this deposit.  No deposits will be returned after the fifteen-day period.

BIDDING DOCUMENTS MAY BE REVIEWED AT THE FOLLOWING LOCATIONS:

| ARCHITECT/ENGINEER OF RECORD 1220 S. ST. FRANCIS DRIVE SANTA FE, NM 87505 (505) 476.3430 JOHN.KRETZMANN@STATE.NM.US | CONSTRUCTION NEWS SERVICE 308 WEST SILLMORE, SUITE 101 COLORADO SPRINGS, CO 80907 (719) 632.9292 | BUILDER'S NEWS AND PLAN ROOM 3435 PRINCETON DRIVE NE ALBUQUERQUE, NEW MEXICO 87107 (505) 884.1752 |
| --- | --- | --- |
| MARKET REPORTER II, ISQFT PLAN ROOM 308 WEST FILLMORE STREET, SUITE 101 COLORADO SPRINGS, CO 80907 | DODGE REPORTS 1615 UNIVERSITY BOULEVARD NE ALBUQUERQUE, NEW MEXICO 87102 (505) 243.2817 | THE PLAN ROOM AT SUN GLASS 648 W. BROADWAY FARMINGTON, NM 87401 (505) 327.0700 SUN4@DIGII.NET |
| CONSTRUCTION REPORTER 1609 SECOND STREET NW P.O. BOX 6116 ALBUQUERQUE, NM 87197 (505) 243.9793 | MHC/AGC 4625 RIPLEY DR. EL PASO, TEXAS 79922 915.581.0498 |  |

Bids shall be presented in the form of a total Base Bid proposal under a Lump Sum Contract plus any additive or deductive alternates that are selected by the Owner.  A bid must be submitted on all bid items and alternates; segregated bids will not be accepted. Plans and specifications are available from the Architect/Engineer of record.

NOTE:  Base Bid price shall not include state gross receipts or local options taxes.  Taxes will be included in the Contracted Amount at prevailing rates as a separate item to be paid by Owner.

In submitting this bid, each Bidder must satisfy all terms and conditions of the Bidding Documents.

All work covered by this Invitation to Bid shall be in accordance with applicable state laws and, if the bid amount is $60,000 or more, is subject to the minimum wage rate determination issued by the New Mexico Department of Workforce Solutions, Labor and Industrial Division, for this project. If the bid amount of the contractor or any tier of subcontractor exceeds $50,000, the contractor and subcontractor must comply with the registration requirements pursuant to the Public Works Minimum Wage Act.

INVITATION TO BID page 3

Bid Security in the form of a surety bond executed by a surety company authorized to do business in the State of New Mexico in the amount of 5% of the total bid, or the equivalent in cash by means of a cashier's check or in a form satisfactory to the Owner, must accompany each bid in accordance with the Instructions to Bidders.

A 100% Performance Bond and a 100% Payment and Materials Bond for the total contract amount, including appropriate New Mexico Gross Receipts Tax, executed by a surety company authorized to do business in the State of New Mexico shall be required from the successful Bidder prior to award of contract.  A subcontractor shall provide performance and payment bonds if the subcontractor’s contract (to the Contractor) for work to be performed is $125,000 or more. Failure of a subcontractor to provide the required bonds shall not subject owner to any increase in cost due to approved substitution of subcontractor.

A completed Subcontractor Listing Form must accompany each bid.

The Bidding Documents contain a time for completion of the work and further impose liquidated damages for failure to complete the work within that time period.

No Bidder may withdraw his bid for 45 DAYS after the actual date of the opening thereof.

The Owner intends to award this Project to the lowest responsible Bidder.  The Owner reserves the right to reject any and all bids, to waive technical irregularities, and to award the contract to the Bidder whose bid it deems to be in the best interest of the Owner.

Attention of the Bidder is particularly directed to the current requirements as to Resident Contractor's Preference per NMSA 1978, Section 13-4-3.  The provisions of NMSA 1978, Sections 13-4-1 through 13-4-4 are not applicable to projects receiving federal aid or when the expenditure of federal funds designated for a specific contract is involved.

MANDATORY PRE-BID CONFERENCE

A Mandatory Pre-bid Conference will be held as follows:

DATE:  Wednesday, May 12, 2010 	TIME: 10:30 a.m.

LOCATION: At the schoolhouse in Lake Valley, off State Highway 27 between Mile Posts 12 and 13, between Hillsboro and Nutt, NM.  See Figures 1 and 2.  Interested parties will tour many of the project sites from this location with AML Program Staff.

END OF INVITATION TO BID

VENDOR INFORMATION FORM	 APPENDIX A

PURSUANT TO INTERNAL REVENUE SERVICE REGULATIONS, VENDORS MUST FURNISH THEIR TAXPAYER IDENTIFICATION NUMBER (TIN) TO THE STATE.  IF THIS NUMBER IS NOT PROVIDED, THE VENDOR MAY BE SUBJECT TO A 20% WITHHOLDING ON EACH PAYMENT.  TO AVOID THIS 20% WITHHOLDING AND TO ENSURE ACCURATE TAX INFORMATION IS REPORTED TO THE INTERNAL REVENUE SERVICE AND THE STATE, PLEASE USE THIS FORM TO PROVIDE THE REQUESTED INFORMATION.

Legal Business Name:

Address:

Telephone Number:

9 DIGIT TAXPAYER IDENTIFICATION NUMBER

Social Security Number:		 - 		 -

---- or ----

Federal Employer Identification Number

Type of Business (Check One):			Individual

Sole Proprietorship

Partnership

General  	Limited

Corporation

Public Service Corporation	Government/Nonprofit

Other (please specify)

OTHER TAX ACCOUNT NUMBERS

New Mexico CRS Identification Number:

State Unemployment Tax Number:

Under penalties of perjury, I hereby declare that I have examined this form and to the best of my knowledge and belief, it is true and correct, and complete.

Name (print or type)				Title (print or type)

Signature					Date			Telephone

SPD 9-90

# 00100 – Instructions To Bidders

Title IV of the federal Surface Mining Control and Reclamation Act (SMCRA) of 1977, 30 U.S.C. Section 1201, et seq. provides for the reclamation of abandoned mine lands.  All operators of coal mining operations subject to the provisions of the Act pay to the Secretary of the Interior Department, for deposit in the fund, a reclamation fee of thirty-five cents per ton (35¢/tn.) of coal produced by surface coal mining and fifteen cents per ton (15¢/tn.) of coal produced by underground mining.  Under SMCRA, individual states acquire federal funds from the Office of Surface Mining, Reclamation, and Enforcement (OSMRE) to administer an approved state reclamation program and to implement specific reclamation projects.  The New Mexico Energy, Minerals and Natural Resources Department (EMNRD) administers the Abandoned Mine Land (AML) Program within New Mexico pursuant to a state approved plan and the requirements of the New Mexico Abandoned Mine Reclamation Act, NMSA 1978, Section 69-25B-1, et seq.  The supervision and coordination of work done under the AML Program are conducted by the Mining and Minerals Division (MMD) of EMNRD.  Wherever the term Owner is used, it shall mean the MMD Director.

MMD has obtained 100% federal funds for this construction project.  MMD is, by this Invitation to Bid (ITB), requesting bids from responsible, qualified Bidders for the construction project in accordance with the terms of this ITB.  Bidders are advised that responsive bids are invited from both profit making and nonprofit organizations.  EMNRD is an affirmative action and equal opportunity employer.

The deadline date for receipt of bids is no later than as listed on Page 1.  One each of the required bid documents, with original signature, must be received and stamped in at the State Purchasing Division of the General Services Department, Room 2016, Joseph M. Montoya Building, 1100 Saint Francis Drive, Santa Fe, New Mexico 87505 (1.505.827.0472).  Bids in response to this ITB will be opened publicly at the State Purchasing Division, Joseph M. Montoya Building, 1100 Saint Francis Drive, Santa Fe, New Mexico 87505.  The name of each Bidder, the lump sum of each bid, and the Bidder’s Contractor License Number will be announced.

The Contract Time for project completion shall be no later than three hundred sixty five (365) calendar days, including all Sundays, holidays, and non-work days, after the Contractor receives a “Notice to Proceed” via certified mail.

An abstract of the bids may be available for public inspection from the State Purchasing Division upon request.  Those portions of any bid for which a Bidder has made a written request for confidentiality and for which the MMD Director has made a finding which concurs in that confidentiality shall be withheld from public inspection.

IMPORTANT -	BIDS MUST BE SUBMITTED IN A SEALED ENVELOPE WITH THE INVITATION TO BID NUMBER AND OPENING DATE CLEARLY INDICATED ON THE BOTTOM LEFT-HAND SIDE OF THE FRONT OF THE ENVELOPE.

# 00120 – Supplementary Instructions To Bidders

The following shall be included with each responsive bid:

- Information

A fully completed Vendor Information Form (see Section 00010, Pre-Bid Information), including the name, address, telephone number, Taxpayer Identification Numbers, and signature of the Bidder, or of an officer or employee who has the authority of the Bidder.  Do not leave blanks.  This signature shall signify that the matters stated or certified on the form are true and accurate to the best of the Bidder’s knowledge.

- Bid

A fully completed Bid Form (Section 00300), including the name, address, telephone number, New Mexico Contractor’s License Number, Contractor and Subcontractor New Mexico Labor Enforcement Fund Registration Numbers for bids and subcontracts greater than $50,000.00, and signature of the Bidder, or of an officer or employee who has the authority to bind the Bidder.  Do not leave blanks.  This signature shall signify that the matters stated or certified in the bid are true and accurate to the best of the Bidder’s knowledge and that the bid was made without collusion or fraud.

- Security

Bid security shall be required of Bidders for construction contracts procured by competitive sealed bid.  A bid security shall be in the form of a negotiable Surety Bond (see an example in Section 00410), Cashier’s Check, Certified Check, or Money Order in the amount of at least 5% of the total bid payable to the Energy, Minerals and Natural Resources Department.  A letter of credit is not acceptable

- References

A list of the Bidder’s general background including relevant resources, capabilities, experience, and references with telephone numbers (Section 00420). Do not leave blanks. The Bidder must have a minimum of five years of related construction experience to qualify.

- Supplements

A complete listing of all subcontractors (Section 00430), if applicable, including for each subcontractor: the work to be performed; the subcontractor’s name, address, telephone number, and New Mexico Contractor License Number, if applicable; and a complete listing of pertinent equipment (Section 00450) including for each piece of equipment: the type, manufacturer, model, capacity, and condition.  Do not leave blanks.

If for any reason this ITB requires further amendment, such amendments shall be sent via addenda to all parties recorded by the Project Engineer as having received the Bidding Documents.  Each Bidder shall be required to acknowledge the receipt of any addenda on the bid form.  If such addenda become necessary, they will be distributed within a reasonable time to allow the Bidders to consider the amendment in preparation of their bid.

A responsive bid to the ITB shall be submitted as a sealed bid and shall include project costs for each work task on the Bid Form (Section 00300).  Prices quoted in these sealed bids shall be firm fixed prices for both lump sum and/or unit prices as listed on the Bid Form.  This ITB shall become a part of the final contract agreement.

The total bid amounts as read at the Bid Opening are tentative only and subject to verification of mathematical accuracy.  Such verification may result in a change to the order of the bids.  The Bidder with the lowest overall total bid price will be announced as the apparent low Bidder.  The apparent low Bidder’s bid will be carefully evaluated to insure that it complies with the evaluation criteria listed below and the other requirements of this ITB.  The bid will be awarded with reasonable promptness by written Notice of Award via certified mail to the lowest responsible Bidder.  If for any reason the apparent low Bidder does not meet all of the evaluation criteria listed below or comply with all of the requirements of this ITB, the next lowest Bidder will be evaluated and awarded the contract if the evaluation criteria are met.

The evaluation criteria are:

- possession of a valid New Mexico Contractor License appropriate for the work;

- proof of registration with Labor and Industrial Bureau of the Labor Relations Division of the New Mexico Department of Workforce Solutions for Contractor and subcontractors that submit a bid valued at more $50,000;

- a proven record of satisfactory work performance.

This evaluation is not conducted to determine whether one Bidder’s offering is superior to another Bidder’s but only to determine that a Bidder’s offering is acceptable as set forth in the ITB.

Each Bidder shall submit information sufficient to evaluate the bid based on documentation of the Bidder’s proven ability to perform the required tasks.  Failure to provide the information required to evaluate the bid shall result in rejection of the bid without further discussion.

All questions about the meaning or intent of the Bidding Documents shall be submitted to the Project Engineer in writing.  Replies will be issued by Addenda mailed or delivered to all parties recorded by the Project Engineer as having received the Bidding Documents.  Questions received less than 10 days before the date for opening of Bids will not be answered.  Only questions answered by formal written Addenda will be binding.  Oral and other interpretations or clarifications will be without legal effect.  Bidders or the Contractor shall promptly notify the Project Engineer of any ambiguity, inconsistency, or error which they may discover upon examination of the Bidding Documents or of the site and local conditions.

Note:	Because this project is 100% federally funded, the 5% New Mexico Resident Contractor’s Preference will not apply.

- New Mexico Employees Health Insurance

Pursuant to Executive Order 2007-049, as of January 1, 2008, if the successful Bidder has, or grows to, six or more employees who work, or who are expected to work, an average of at least 20 hours per week over a six-month period during the term of the contract, the successful Bidder must agree to:

(a)	have in place, and agree to maintain for the term of the contract, health insurance for those employees and offer that health insurance to those employees no later than July 1, 2008 if the expected annual value in the aggregate of any and all contracts between contractor and the state exceed $1,000,000; or

(b)	have in place, and agree to maintain for the term of the contract, health insurance for those employees and offer that health insurance to those employees no later than July 1, 2009 if the expected annual value in the aggregate of any and all contracts between contractor and the state exceed $500,000; or

(c)	have in place, and agree to maintain for the term of the contract, health insurance for those employees and offer that health insurance to those employees no later than July 1, 2010 if the expected annual value in the aggregate of any and all contracts between contractor and the state exceed $250,000.

(“Expected annual value” means the amount of money that Contractor can reasonably expect to be paid through the provision of services or goods made pursuant to a contract with the State of New Mexico.  Such reasonable expectation shall be based upon, in order of preference, 1) the face value of a contract if such value exists; 2) projections made by the state based on historical data if such data exists; or 3) best estimates made by the state.  In the case of a projection or best estimate, the state’s projection or best estimate shall be final, binding and accepted by Contractor.)

The successful Bidder must agree to maintain a record of the number of employees who have (a) accepted health insurance; (b) declined health insurance due to other health insurance coverage already in place; or (c) declined health insurance for other reasons. These records are subject to review and audit by a representative of the state.

The successful Bidder must agree to advise all employees of the availability of state publicly-financed health care coverage programs by providing each employee with, as a minimum, the following web site link to additional information: http://www.insurenewmexico.state.nm.us/.

For indefinite quantity, indefinite delivery contracts (price agreements without specific limitations on quantity and providing for an indeterminate number of orders to be placed against it); these requirements shall apply the first day of the second month after bidder reports combined sales (from state and, if applicable, from local public bodies if from a state price agreement) of $250,000, $500,000 or $1,000,000, depending on the dollar value threshold in effect at that time.

- Use of Brand Name Specifications

Use of any brand name herein is for the purpose of describing the standard of quality, performance and characteristics desired and is not intended to limit or restrict competition.

# 00125 – Bid Assurances

In addition to the requirements above, the Bidder must make, include, and agree to the following assurances as a part of the responsive bid submitted in response to this Invitation for Bids (ITB)

- General

This ITB does not commit EMNRD to pay any costs incurred by any Bidder in the submission of a responsive bid, in making necessary studies and designs for the responsive bid, or in procuring or contracting for services or supplies for the preparation of the responsive bid.  Issuance of this ITB does not constitute an award commitment by EMNRD.  An ITB may be canceled and any or all bids may be rejected in whole or in part, when it is in the best interest of EMNRD.  Technical irregularities may be waived that do not affect the contractual conditions, delivery, price, quality, or quantity of the construction, services, or items of tangible personal property that are bid.  EMNRD specifically reserves the right to reject even responsible, qualified bids that make it impossible to determine the true amount of the bid, and bids that exceed EMNRD’s budgeted or available funds for the project.  Final approval for funding is contingent upon approval from the Department of the Interior: Office of Surface Mining - Albuquerque Area Office.

- Confidentiality

It is further understood that all bids shall become a part of the official file on this matter without obligation to EMNRD and shall be made available for public inspection, unless the Bidder specifies in writing that specific portions of the bid are confidential and are to be held confidential by EMNRD in accordance with NMSA 1978, Section 71-2-8.  All matter intended to be confidential shall be submitted in a sealed envelope marked “confidential” and each page of the material shall also be marked clearly with the word “confidential”.  EMNRD reserves the right to review information submitted as to confidentiality.  For this purpose, confidential information includes, but is not limited to, matter that relates to trade secrets or which is privileged commercial or financial information that affects the competitive rights of the person, firm, or corporation that submits it.

- Inspection

To assure EMNRD that the Bidder has the competence, equipment, facilities, and staff to furnish the services required under this contract, EMNRD shall be allowed to determine the adequacy of the competence, equipment, facilities, and staff of any Bidder considered for the contract award.  For this purpose, if EMNRD deems it appropriate, the Bidder shall permit representatives of EMNRD to make an inspection of the Bidder’s equipment and facilities.

- Samples

Bid samples or descriptive literature should not be submitted unless expressly requested.  Regardless of any attempt by a Bidder to condition the bid, unsolicited bid samples or descriptive literature, which are submitted at the Bidder’s risk, will not be examined or tested, and will not be deemed to vary any of the provisions of this ITB.

- Cancellation

Failure by the successful Bidder to return the signed contract with acceptable contract bond and insurance within 10 working days after receipt via certified mail of the Notice of Award shall be just cause for the cancellation of the award and the forfeiture of the proposal guaranty which shall become the property of EMNRD, not as a penalty, but in liquidation of damages sustained.

# 00130 – Mandatory Pre-Bid Conference

Prospective Bidders are required to inspect the site where the work is to be conducted to familiarize themselves with the existing conditions that may affect the performance of the contract work. The pre-bid conference is mandatory for potential prime contractors. Failure to attend the pre-bid conference will be cause for rejection of a bid. Attendance by company representatives will be indicated by sign-in sheets kept by AML representatives. Subcontractors and suppliers are not required to attend the pre-bid conference; however, failure to inspect the site will not relieve subcontractors and suppliers from the responsibility of properly estimating the difficulty and cost of performing their portion of the work.

The mandatory pre-bid conference and site showing will be held at the project site to explain the work requirements.  AML representatives will guide potential Bidders through the proposed work sites and will answer any questions.  See Page 3 for date, location, and time.

Those wishing to attend are advised to be prompt.

The site showing is expected to take three to four hours.  Access to some sites may require four-wheel drive vehicles (AML can transport some prospective bidders in state vehicles). On-site roads are unimproved, and narrow. Access to some sites also requires walking across scrubby, sometimes steep and rocky terrain.  AML advises attendees to bring food, water, and appropriate clothing and shoes.

NOTE:	NOTHING STATED AT THE PRE-BID CONFERENCE SHALL CHANGE		 THIS INVITATION FOR BIDS UNLESS SUCH CHANGE IS MADE BY WRITTEN

AMENDMENT.

This page was intentionally left blank.

# 00300 – Bid Forms

BID	MATERIAL OR

ITEM	WORK DESCRIPTION	ESTIMATED QUANTITY	BID AMOUNT

1.	Mobilization		For the lump sum of

(Not to exceed 10%

of TOTAL BASE BID)

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Backfill Feature “Rattlesnake” Shaft	For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Toroid Tire Plug Closure

at Feature 048-021OC		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 048-021aS		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Airflow Closure with

Concrete Plug, CSP Riser and

Concrete Encasement at

Feature 048-035S 		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Toroid Tire Plug Closure

at Feature 049-000T 		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Toroid Tire Plug Closure

at Feature 049-021T		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

BID	MATERIAL OR

ITEM	WORK DESCRIPTION		ESTIMATED QUANTITY	BID AMOUNT

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-066S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-067S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-068S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-069S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-070S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Bat Cupola with PUF Plug,

Plug, Concrete Plug, CSP Riser and

Concrete Footing at Feature 049-087S	For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 049-116S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

BID	MATERIAL OR

ITEM	WORK DESCRIPTION	ESTIMATED QUANTITY	BID AMOUNT

- Construct Bat Gate in CSP and

PUF Plug at Feature 050-131T	For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Bat Cupola with PUF

Plug, CSP Riser and Collar at

Feature 052-046S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 052-085S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 052-086S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct PUF Plug with Scoria Fill

at Feature 052-089S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Toroid Tire Plug or PUF

Plug at Feature 053-060S

(PUF estimated at 13 CY will not be paid

per unit; include as part of lump sum)	For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

- Construct Horizontal Bat Gate with

PUF Plug, CSP Riser and Collar at

Feature 053-084S		For the lump sum of

Dollars ($			)

(Written Whole Dollars and Zero Cents)

BID	MATERIAL OR

ITEM	WORK DESCRIPTION	ESTIMATED QUANTITY	BID AMOUNT

- Polyurethane Foam, Complete in Place	For the unit price of

Dollars per Cubic Yard ($				)

(Written Whole Dollars and Zero Cents)				     	PER CY

X 210 Cubic Yards =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- High-Strength Steel Mesh,

Complete in Place			For the unit price of

Dollars per Square Foot ($			)

(Written Whole Dollars and Zero Cents)				     	PER SF

X 1,500 Square Feet =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- Mechanical Rock Anchors,

- Complete in Place			For the unit price of

Dollars per Each ($				)

(Written Whole Dollars and Zero Cents)				    	 PER EA

X 14 Each =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- Grout Bonded Rock and Soil Anchors,

- Complete in Place			For the unit price of

Dollars per Each ($				)

(Written Whole Dollars and Zero Cents)				     	PER EA

X 16 Each =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

BID	MATERIAL OR

ITEM	WORK DESCRIPTION	ESTIMATED QUANTITY	BID AMOUNT

- Obliteration of Existing Access

Roads, Complete in Place		For the unit price of

Dollars per Thousand Linear Feet ($			)

(Written Whole Dollars and Zero Cents)					    PER THOUSAND LF

X 2.00 Thousand Linear Feet =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- Construct Vehicular Barrier,

150 Linear Feet		For the lump sum of

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- Seeding, Complete in Place	For the unit price of

Dollars per Acre ($			)

(Written Whole Dollars and Zero Cents)				    	PER AC

X 2.5 Acres =

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

- Allowance for Site Maintenance

and Cleanup of Previous Phases	For the lump sum of

Five Thousand	Dollars ($               5,000.00	)

(Written Whole Dollars and Zero Cents)

TOTAL BASE BID

Dollars ($ 	)

(Written Whole Dollars and Zero Cents)

(Amounts shall be shown in both words and figures.  In case of discrepancy, the amount shown in words shall govern.

I agree to the assurances set out in the Invitation for Bids, all of which are incorporated in this Bid Form by reference. I certify that I have the authority to bind the Bidder. The matters stated in this bid are true and accurate to the best of the Bidder’s knowledge. This bid is made without collusion or fraud.

SIGNED:

TITLE:

DATE:

BIDDER’S NAME:

ADDRESS:

TELEPHONE NO.:

NEW MEXICO CONTRACTOR’S LICENSE NO:

LICENSE CATEGORIES:

CONTRACTOR NM LABOR ENFORCEMENT FUND REGISTRATION NO.:

SUBCONTRACTOR LABOR ENFORCEMENT FUND REGISTRATION NO.(S):1

I (we) do hereby acknowledge receipt of the following addenda to the project documents:

Addendum No.					Dated:

Addendum No.					Dated:

Addendum No.:					Dated:

#### 00400 – Supplements To Bid Forms

##### 00410 - Bid Security Form

Bond No.

KNOW ALL MEN BY THESE PRESENTS, that we

(Insert full name and address or legal title of Contractor)

as Principal, hereinafter called the Principal, and

(Insert full name and address or legal title of Surety)

a corporation duly organized under the laws of the State of New Mexico as Surety, hereinafter called the Surety, are held and firmly bound unto the Energy, Minerals and Natural Resources Department, 1220  South St. Francis Drive, Santa Fe, New Mexico 87505, as Obligee, hereinafter called the Obligee, in the sum of 							Dollars ($                         ), for the payment of which sum well and truly to be made, the said Principal and the said Surety, bind ourselves, our heirs, executors, administrators, successors, and assigns, jointly and severally, firmly by these presents.

WHEREAS, the Principal has submitted a bid for the Project.

NOW, THEREFORE, if the Obligee shall accept the bid of the Principal and the Principal shall enter into a Contract with the Obligee in accordance with the terms of such bid, and give such bond or bonds as may be specified in the bidding or Contract Documents with good and sufficient surety for the faithful performance of such Contract and for the prompt payment of labor and material furnished in the prosecution thereof, or in the event of the failure of the Principal to enter such Contract or give such bond or bonds, if the Principal shall pay to the Obligee the difference not to exceed the penalty hereof between the amount specified in said bid and such larger amount for which the Obligee may in good faith contract with another party to perform the Work covered by said bid, then this obligation shall be null and void, otherwise to remain in full force and effect.

Signed and sealed this                                   day of                                     , 20__.

PRINCIPAL 			(Seal)

WITNESS								 	TITLE

SURETY    	(Seal)

WITNESS

TITLE

##### 00420 - Bidder’s Qualification Forms

00420  Bidder’s Qualification Forms

CONTRACTOR’S QUALIFICATION STATEMENT

To be filled out by the Bidder and returned with the responsive Bid.

### Experience

List the major construction projects that your organization has completed in the past five (5) years, giving the name of the project, project owner, contract amount, date of completion, and percentage of the cost of the work performed with your own forces.  Do not leave blanks.

- Project Name:

Owner:

Contract Amount: $

Completion Date: 			Percentage:

- Project Name:

Owner:

Contract Amount: $

Completion Date: 			Percentage:

- Project Name:

Owner:

Contract Amount: $

Completion Date: 			Percentage:

- Project Name:

Owner:

Contract Amount: $

Completion Date: 			Percentage:

- Project Name:

Owner:

Contract Amount: $

Completion Date: 			Percentage:

### References

List references for the above projects including work performed, contact person, firm represented, mailing address, and phone number with area code.  Do not leave blanks.

- Work Performed:

Contact Name:

Firm Represented:

Mailing Address:

Phone Number: (          )

- Work Performed:

Contact Name:

Firm Represented:

Mailing Address:

Phone Number: (          )

- Work Performed:

Contact Name:

Firm Represented:

Mailing Address:

Phone Number: (          )

- Work Performed:

Contact Name:

Firm Represented:

Mailing Address:

Phone Number: (          )

- Work Performed:

Contact Name:

Firm Represented:

Mailing Address:

Phone Number: (          )

LIST OF SUBCONTRACTORS AND EQUIPMENT

To be filled out by the Bidder and returned with the responsive Bid.

BIDDER:

# 00430 – SUBCONTRACTORS LIST

Any person submitting a bid shall in this bid set forth the name and location of the place of business of each subcontractor under subcontract to the Contractor who will perform work or labor or render service to the Contractor in or about the construction of the public works construction project and whose total contract will be in excess of five thousand dollars ($5,000.00); and the nature of the work which will be done by each subcontractor under the New Mexico Subcontractors Fair Practices Act, NMSA 1978, Section 13-4-34.  The Contractor shall list only one subcontractor for each category as defined by the Contractor in this bid.  Do not leave blanks.  If no subcontractors, indicate such.  The statute does not require listings of second tier subcontractors, material suppliers, and subcontractors whose contracts are less than $5,000.

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

- Work:

Firm Represented:

Mailing Address:

City: 						  State: 	 Zip Code:

Phone No.: (          ) 				License No.:

# 00450 – EQUIPMENT LIST

List all pertinent equipment proposed to be employed on the above Project as required by the bidding documents.  Attach a list on a separate piece of paper if more space is needed.

- Equipment Type:

Manufacturer:

Model:

Capacity:

Condition:

- Equipment Type:

Manufacturer:

Model:

Capacity:

Condition:

- Equipment Type:

Manufacturer:

Model:

Capacity:

Condition:

- Equipment Type:

Manufacturer:

Model:

Capacity:

Condition:

- Equipment Type:

Manufacturer:

Model:

Capacity:

Condition:

This page was intentionally left blank.

The estimated quantities of materials and work required to complete the project are approximations only and are given as a basis for calculation upon which the contract award will be determined.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

The estimated quantities of materials and work required to complete the project are approximations only and are given as a basis for calculation upon which the contract award will be determine.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

The estimated quantities of materials and work required to complete the project are approximations only and are given as a basis for calculation upon which the contract award will be determine.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

The estimated quantities of materials and work required to complete the project are approximations only and are given as a basis for calculation upon which the contract award will be determine.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

The estimated quantities of materials and work required to complete the project are approximations only and are given as a basis for calculation upon which the contract award will be determine.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

The bid amount shall exclude the applicable state gross receipts tax or applicable local option tax.

Required for bids and subcontracts valued at more than fifty thousand dollars ($50,000).

1