## Slide 1: Madrid Stormwater and Erosion Control Project
Thursday, August 15th, 2024
Madrid Firehouse – Madrid, NM
public information meeting
Notes: Welcome

## Slide 2
Public Information Meeting - Purpose
Reintroduce team members from agencies and contractors
Provide project update and what has happened since the last meeting
Discuss the updated engineering designs and revegetation plans, with a Q&A session
Gob pile above Madrid, NM
– Photo courtesy of AML
Notes: Quick discussion of the layout for the meeting-
Quick overview of our team members;
Quick overview of previous public meeting results and project updates based off feedback from that meeting
Then we’ll open it to a panel discussion- all Q&A will be recorded

## Slide 3: Project Team & Responsibilities
New Mexico abandoned mine Land (AML) program – Project Lead; project development, coordination, management, & construction oversight
OFFICE of SURFACE MINING RECLAMATION & ENFORCEMENT (OSMRE) – project funding source
SANTA FE COUNTY- water tank engineering design, assistance with permit acquisition on county property, landowner

## Slide 4: Project Team & Responsibilities
GROUSE MOUNTAIN ENVIRONMENTAL CONSULTANTS– National Environmental Policy Act (NEPA) compliance; public outreach facilitation
WESTON SOLUTIONS– oversight of Madrid stormwater designs for the project; lead engineering
RIVERBEND ENGINEERING– oversight of Madrid Arroyo engineering designs
DANIEL B. STEVENS AND ASSOCIATES– prepared revegetation plan for Madrid Arroyo

## Slide 5
Team Members
Abandoned Mine Lands Program (AML): Oversight of Entire Madrid Stormwater Project & Funding Source
  Leeland Murray: AML Project Manager
  Andrew Zink: AML Cultural Resource Manager
  James Hollen: AML NEPA Coordinator
Weston Solutions: Oversight of all Madrid Stormwater Designs
Rob Ederer, P.E.: Lead Engineer
Riverbend Engineering: Oversight of Madrid Arroyo Engineering Designs
Chris Philips, P.E.
Grouse Mountain Environmental Consultants: Public Meeting Facilitation and Environmental Compliance
Hillary Robbie: NEPA Coordinator
Cristina Marciales: Project Assistant
Daniel B. Stevens and Associates: Prepared Revegetation Plan for Madrid Arroyo
Julie Kutz: Biologist

## Slide 6: Previous Public Meeting (Jan 25) Results
Comment Period: Jan 8 – Feb 7
Limited comments regarding water tank and mine feature safeguarding
Plans for stormwater control generally accepted
Substantial concern over plans in the Madrid Arroyo
Response:
Engineering designs have been updated to provide more detail
Some arroyo work has been modified in response to comments
Revegetation Plan created to describe the planting, species, and monitoring efforts
Environmental Assessment [IN PROGRESS] to incorporate the updated engineering designs, revegetation plans, and other comments
Notes: Public meeting held in January to discuss the proposed action and the Draft Environmental Assessment. During the meeting and the month-long associated comment period we received quite a bit of feedback. We reviewed ALL comments and provided responses individually for each comment/subject. A comment/response summary followed which is available online. For those that submitted comments via email, the comment response was sent back to the same email.
In general, comments were positive or neutral regarding the water tank, mine feature safeguarding, and stormwater controls throughout town. However, we got significant feedback about Madrid Arroyo. Comments regarding the arroyo ranged from blanket statements against, many comments requesting more detailed information, and comments requested lesser impacts.
In response to the comments-
Engineering designs have been updated to provide more detail, with some modifications in response to comments. Some arroyo work has been modified. We now have a Revegetation Plan to better describe plans for the Arroyo vegetation work, including the plant species, reclamation areas, and monitoring work.
The Environmental Assessment is being updated to reflect these changes and other comments made during the comment period.

## Slide 7: Madrid Stormwater and Erosion Control Project Schedule
August 15: Public Meeting
August/September: Finalize Environmental Assessment
September: Submit EA to OSMRE
October-November: OSMRE provides NM AML with Authorization to Proceed (ATP)
Begin Work –
January/February Water Tank Installation
2025: Hillside And Arroyo Work Following Bid Procurement

## Slide 8: Q&A Session
For electronic copies of the Revegetation Plan, updated Engineering Designs, and future posting of the Environmental Assessment, please visit:
www.emnrd.nm.gov/mmd/public-notices/
Thank you for participating!

## Slide 9: Bridge Example

## Slide 10
Grouted boulder grade control structure, Type 1
MADRID ARROYO RESTORATION:
Examples of proposed restoration elements

## Slide 11: Grouted Boulder Grade Control Structure, Type 2

## Slide 12
Stacked boulder deflectors, control lateral channel migration and erosion.
Stacked boulder wall, or rock and soil deflector.

## Slide 13
Arroyo and floodplain grading: meandering low-flow channel with adjacent floodplain, infrequent stacked boulder deflectors to manage channel migration and grouted boulder grade control structures to control channel bed elevations.
Arroyo and floodplain grading: meandering low-flow channel with adjacent floodplain, emergent willows at bankfull elevation.

## Slide 14
Arroyo morphology is laterally managed with rock structures and riparian vegetation.
Sideslope grading at 3:1 or 4:1 allows for grasses/forbs/weeds to establish. Plant palette for Madrid will lean towards more drought tolerant species including chamisa shrubs and bunch grasses.

## Slide 15
Rock lined drainage channel.

## Slide 16
Zuni bowl grade control structure.

## Slide 17
Revegetation Plan – Species to be Hydroseeded & Live Planted

## Slide 18
Revegetation Plan Continued
Photos of live planted species to be given supplemental water:
Threeleaf Sumac Rhus trilobata
Two-needle pinyon Pinus edulis
New Mexico Locust Robinia newmexicana

## Slide 19
Also, a 3,000 gallon water tank will be implemented.
Revegetation Plan Continued
This plan incorporates input and collaboration with Madrid representative Amanda Bramble, as well as Santa Fe County staff.
Scrub oak
Quercus sp.
Gambel oak
Quercus gambelii
Wavyleaf oak
Quercus undulata
[These species will also be live planted and given supplemental water.]

## Slide 20
Chamisa Ericameria nauseosa
Apache Plume Fallugia paradoxa
200 plugs of these two species will be planted

## Slide 21
Alkali Sacaton Grass Sporobolus airoides
Sideoats Grama
Bouteloua curtipendula
Blue Grama
Bouteloua gracilis
400 plugs of the 6 native grasses on this slide and the following slide will be planted

## Slide 22
Western Wheatgrass Agropyron smithii
Sand Dropseed Sporobolus cryptandrus
James’ Galleta Pleuraphis jamesii
The other 3 of the 6 native grass species that will be planted as grass plugs (400)

## Slide 23
Mahonia/ Desert Holly Mahonia haematocarpa
Four-wing Saltbush Atriplex canescens
6.996 total pounds of seed mix
0.84 total pounds of seed mix